# Time & Absence          Working Group

Date 2/11/25

Meeting Time 11:00AM – 12:00PM

Attendance

Cervantez, Amber

Escamilla, Jennifer

Flores-Nevarez, Tina

Gibson, Betty

Gomez, Christina

Land, Kylie

Patrick, Karol

Pierce, Octavia

Pittman, Melina

Santo, Dawn

Suehs, Kristen

Thompson, Tammi

Toller, Patti

Tschatschula-Jones, Elizabeth

Wise, Melony

## Review Open Action Items:

- New time off functionality- plan to release March with Workday release.

- FMLA Software- System Office HR collected requirements.

- Change unpaid time off to a position-based plan- low instances, on hold until higher priority items are addressed.

- Accrual Expiration

- Employees can now update time sheets for the prior 6 pay periods.- completed

- Updates requested to reports: Separate column for first name, last name, Position ID (PIN)- completed.

  - Time Summary Review

  - All Worker Time Off

  - Positions with No Time Entered in Date Range

  - Time Off Balance for Terminated Employees

- Remove the Manager’s ability to initiate placing an employee on Leave of Absence. HAC approved- scheduled to move to production in March

- Remove the Manager’s ability to initiate returning an employee from Leave of Absence. HAC approved- scheduled to move to production in March

## Discussion Areas:

- Expectations of working group members

  - Be present for meetings or arrange a proxy

  - Prepare

    - Submit or bring ideas and problems/solutions for the group to discuss

    - Discuss agenda items with own team

  - After meeting

    - Take items of relevance back to own team

    - Submit follow-up questions or concerns

- 2025R1- no release weeks, etc.

  - New Absence UI

  - Overtime Request name change

- FYI- Benefits steps within Absence business processes

- FMLA eligibility report

- Create adjustments to reduce Donated Sick time

  - Adjustment for both Donated Sick (Taxed) and Donated Sick (Tax-Exempt)

    - 13 yes  /  0 no

- Allow Timekeeper role “approval” button on Review Time.

  - 10 yes  /  0 no

- Request to update Length of State Service report to add:

  - UIN, dates of hire, employee type, time type, and annual work period

    - 11 yes  /  0 no

- TAMUCC would like some info on the following items:

  - Are you using Educational Release Time?

    - Funded by state or department source?

      - Several are using, funded by department

  - How do you manage sick leave pool grants and/or donations for employees on a grant source?

    - Has not come up for most

    - Some need to reach out to other team members for more information

    - “[W]e have had a few departments that didn't want to grant SLP due to grant funding.”

    - “We received some push back as well […] but if employee qualifies for the benefit [it’s] hard to deny because of funding. I will reach out to a few contacts and share feedback.”

- If interested in adjustments to Absence Partner To Do steps in Onboarding, please let us know and we can revisit the previous vote.

- Any other items?

  - Other options for adjusting paid holiday time for hourly employees?

    - Adjusting Calculated Time would work as well but is not a better alternative. We will explore solutions to simplify this.

## Next Steps and Action Items:

Next meeting April 8, 2025